PRODUCT REQUIREMENTS DOCUMENT

Intelligent Integration Engine

Office of the Head of Civil Service (OHCS), Ghana

Event-Driven Process Intelligence Platform

Author: Ozzy — OHWP Studios

Date: July 2026  |  Version 1.0

Stack: Cloudflare Workers · D1 · R2 · Queues · Workers AI · Pages

Build Tool: Kimi Code

# 1. Executive Summary

This PRD defines the Intelligent Integration Engine (IIE) — a platform that connects the OHCS AI Chatbot, Attendance Management System, and Leave Approval Workflow through a unified, event-driven architecture hosted entirely on Cloudflare's edge infrastructure.

The engine is not about the individual apps. It's about the integration layer that captures every organizational event into a Unified Event Log, then applies process mining to discover real workflows, detect bottlenecks, check conformance, and generate actionable decision-support intelligence.

Building on Cloudflare means zero-server ops, global edge performance, and a generous free tier that keeps costs near zero during development and early deployment.

# 2. Problem Statement

OHCS currently manages attendance, leave approvals, and HR inquiries through disconnected manual or semi-digital processes. This creates three core problems:

- No cross-system visibility — a leave request can't reference an employee's attendance pattern because the systems don't talk to each other.

- No process intelligence — managers rely on anecdotal evidence to identify bottlenecks; there's no data-driven view of how workflows actually execute.

- No unified audit trail — events are scattered across spreadsheets, paper forms, and ad-hoc databases, making conformance checking impossible.

# 3. Goals & Non-Goals

## Goals

- Build a central Integration Engine that connects all three subsystems via standardized event APIs.

- Capture every organizational event into a Unified Event Log with a canonical schema (case_id, activity, resource, timestamp, source_system, metadata).

- Apply process mining (workflow discovery, bottleneck detection, conformance analysis) on the event log.

- Deliver a decision-support dashboard with actionable recommendations.

- Deploy the entire stack on Cloudflare's edge platform — zero traditional servers.

## Non-Goals

- Replacing existing HR/payroll systems — the IIE integrates alongside them.

- Biometric hardware procurement — RFID/card reader selection is out of scope; the system consumes attendance events via API.

- Mobile native apps — the MVP is web-first (PWA-capable via Cloudflare Pages).

# 4. System Architecture

The platform follows a layered, event-driven architecture deployed entirely on Cloudflare's edge.

## 4.1 Architecture Layers

| Layer | Responsibility | Cloudflare Service |
| --- | --- | --- |
| Presentation | Dashboard UI, Chatbot interface, Admin panels | Pages (static + SPA) |
| API Gateway | Route requests, auth, rate limiting | Workers + Workers AI (auth) |
| Integration Engine | Event ingestion, normalization, routing | Workers + Queues |
| Event Store | Unified Event Log persistence | D1 (SQLite at edge) |
| Process Intelligence | Mining, bottleneck detection, conformance | Workers (scheduled CRON) |
| Storage | Documents, reports, exports | R2 (S3-compatible) |
| AI Layer | Chatbot NLP, anomaly detection, recommendations | Workers AI (LLM + embeddings) |

## 4.2 Event Flow

Every subsystem publishes events to the Integration Engine via a POST /api/events endpoint. The flow is:

- Subsystem generates an event (e.g., employee clocks in, leave request submitted, chatbot query).

- Worker validates the event payload against the canonical schema.

- Event is written to D1 (Unified Event Log) and published to a Cloudflare Queue.

- Queue consumers trigger downstream logic: update dashboards, run conformance checks, feed process mining batch jobs.

- CRON-triggered Workers run process mining algorithms on the event log periodically (e.g., every 6 hours).

## 4.3 Canonical Event Schema

| Field | Type | Description |
| --- | --- | --- |
| event_id | UUID | Unique event identifier (auto-generated) |
| case_id | STRING | Groups events into a process instance (e.g., leave request ID) |
| activity | STRING | What happened: 'clock_in', 'leave_submitted', 'hr_approved' |
| resource | STRING | Who/what performed it: employee ID, system name |
| timestamp | ISO 8601 | When it occurred |
| source_system | ENUM | CHATBOT ¦ ATTENDANCE ¦ LEAVE_WORKFLOW |
| metadata | JSON | Arbitrary payload (department, location, etc.) |

# 5. Subsystem Specifications

## 5.1 AI Chatbot

Runtime: Cloudflare Worker + Workers AI (LLM model)

Interface: Embedded chat widget on the dashboard (Pages)

The chatbot is the natural-language front door. Employees ask questions and the chatbot routes to the correct subsystem API.

### Capabilities

- Answer HR policy questions using RAG (policy docs stored in R2, embeddings via Workers AI).

- Query attendance records: "How many days was I absent this month?"

- Check leave balance and initiate leave requests via conversational flow.

- Every chatbot interaction emits an event to the Integration Engine.

## 5.2 Attendance Management System

Runtime: Cloudflare Worker (API) + D1 (attendance records)

Input: RFID/access card readers POST attendance events via webhook

### Capabilities

- Receive clock-in / clock-out events from hardware readers.

- Calculate daily attendance summaries per employee and department.

- Flag anomalies: late arrivals, early departures, missing clock-outs.

- Emit standardized events: clock_in, clock_out, anomaly_detected.

## 5.3 Leave Approval Workflow

Runtime: Cloudflare Worker (state machine) + D1 (workflow state) + Queues (step transitions)

### Workflow Steps

- Employee submits request → Line Manager reviews → HR verifies → Director approves → Employee notified.

- Each transition emits an event with the previous and next state.

- Supports: escalation (auto-escalate if no action in 48h), delegation, rejection with reason, and cancellation.

- Durable Objects (optional) can hold per-request state for real-time status queries.

# 6. Process Intelligence Module

This is the research core. The module operates on the Unified Event Log to produce organizational intelligence.

## 6.1 Workflow Discovery

Using the Alpha Miner or Heuristic Miner algorithm (implemented in a Worker), the engine reconstructs actual process models from event sequences. This reveals how work really flows vs. how policy says it should.

### Implementation

- A scheduled CRON Worker queries the event log, groups events by case_id, orders by timestamp, and builds a directly-follows graph.

- The graph is stored in D1 and visualized on the dashboard as a process map (rendered client-side with D3.js or similar).

## 6.2 Bottleneck Detection

For each workflow step transition, the engine calculates median and P95 duration. Steps exceeding a configurable threshold are flagged.

- Example insight: "HR Verification averages 4.2 days — 3x longer than any other step in leave approval."

- Bottleneck data is surfaced on the dashboard with drill-down by department, time period, and approver.

## 6.3 Conformance Checking

The engine compares discovered workflows against the prescribed process model (defined in configuration). Deviations are logged.

- Example: "12 leave requests bypassed Line Manager approval and went directly to HR."

- Conformance scores are computed per process and trended over time.

## 6.4 Decision Support

The engine generates recommendations by combining bottleneck data, conformance violations, and attendance patterns:

- "Department X has 23% higher approval delays — consider adding a backup approver."

- "Monday attendance dips 15% in Q1 — correlates with increased leave requests filed on Fridays."

- "3 workflow variants account for 80% of cases — consider simplifying the other 7."

# 7. Technology Stack & Cloudflare Mapping

| Component | Technology | Why |
| --- | --- | --- |
| Frontend | React/Next.js on Cloudflare Pages | Static export + edge SSR; instant global deploys |
| API Layer | Cloudflare Workers (TypeScript) | 0ms cold start, 100k+ free requests/day, edge-native |
| Database | Cloudflare D1 (SQLite) | Serverless SQL at edge; perfect for event log + relational queries |
| Message Queue | Cloudflare Queues | Decouple event ingestion from processing; guaranteed delivery |
| Object Storage | Cloudflare R2 | S3-compatible, zero egress fees; stores docs, exports, policy PDFs |
| AI/ML | Workers AI | Run LLMs + embeddings at edge for chatbot; no external API costs |
| Auth | Cloudflare Access / custom JWT via Worker | Zero-trust auth; integrates with OHCS SSO if available |
| Caching | Cloudflare KV | Global key-value for session data, config, and hot queries |
| Scheduling | Workers CRON Triggers | Run process mining jobs on schedule (every 6h, daily) |
| IDE/Build | Kimi Code | AI-assisted coding for rapid Worker + React development |

# 8. How I'd Build It — Architecture Vision

If I were building this from scratch with Cloudflare + Kimi Code, here's the exact approach I'd take, phase by phase.

## Phase 1: Foundation (Weeks 1–3)

Goal: Event backbone + skeleton API

- Scaffold a Cloudflare Workers monorepo using Wrangler. One Worker per domain: api-gateway, event-engine, attendance, leave-workflow, chatbot.

- Define the D1 schema: events table (the Unified Event Log), employees, departments, leave_requests, attendance_records.

- Build POST /api/events — the single ingestion endpoint. Validate against the canonical schema, write to D1, publish to a Queue.

- Deploy to a staging *.workers.dev subdomain. Seed with synthetic events using a test script.

- Use Kimi Code to generate boilerplate: Worker entrypoints, D1 migrations, TypeScript types from the event schema.

## Phase 2: Subsystems (Weeks 4–7)

Goal: Three working subsystems emitting real events

- Attendance Worker: POST /api/attendance/clock-in and /clock-out. Validates employee ID, writes attendance record, emits event. Add a CRON job for daily anomaly detection.

- Leave Workflow Worker: Implements a state machine (submitted → manager_review → hr_verification → director_approval → completed/rejected). Each transition emits an event. Queues handle async notifications (email via Cloudflare Email Workers or a simple webhook).

- Chatbot Worker: Workers AI with a system prompt grounding it in OHCS context. RAG pipeline: policy docs chunked and embedded in R2 + vectorize (or a simple KV-based embedding store). Routes action intents to attendance/leave APIs.

## Phase 3: Process Intelligence (Weeks 8–10)

Goal: Mining algorithms running on the event log

- Implement a Heuristic Miner in TypeScript (runs inside a Worker). It queries D1 for events, groups by case_id, builds a directly-follows graph with frequency/dependency scores.

- Bottleneck calculator: for each activity pair, compute median/P95/max duration. Flag outliers.

- Conformance checker: load the prescribed model from KV config, compare against discovered traces, score each case.

- All results written to D1 analysis tables. CRON triggers these every 6 hours.

## Phase 4: Dashboard & UX (Weeks 11–14)

Goal: Visual intelligence layer

- React app on Cloudflare Pages. Tailwind CSS for styling. Three main views:

  - Operations Dashboard — live event feed, attendance heatmap, leave pipeline status.

  - Process Intelligence — interactive process map (D3.js), bottleneck overlay, conformance score trends.

  - Decision Support — AI-generated insights cards, department comparisons, recommendation feed.

- Embedded chatbot widget in the bottom-right corner.

- Auth via Cloudflare Access (or simple JWT auth if Access isn't available).

## Phase 5: Polish & Research Validation (Weeks 15–16)

- Load test with realistic event volumes (e.g., 500 employees, 6 months of synthetic data).

- Validate process mining output against known process models.

- Write up findings: discovered workflows vs. prescribed, bottleneck identification accuracy, conformance deviation rates.

- Optimize D1 queries (indexes on case_id, timestamp, source_system).

# 9. D1 Database Schema (Key Tables)

| Table | Purpose | Key Columns |
| --- | --- | --- |
| events | Unified Event Log | event_id, case_id, activity, resource, timestamp, source_system, metadata |
| employees | Staff directory | employee_id, name, department_id, role, email, card_id |
| departments | Org structure | department_id, name, head_employee_id |
| attendance_records | Daily attendance | record_id, employee_id, date, clock_in, clock_out, status |
| leave_requests | Leave state machine | request_id, employee_id, type, start_date, end_date, status, current_step |
| workflow_transitions | Leave step history | transition_id, request_id, from_step, to_step, actor_id, timestamp |
| process_models | Discovered workflows | model_id, source, graph_json, created_at |
| bottlenecks | Detected delays | id, activity_pair, median_ms, p95_ms, flagged, period |
| conformance_results | Deviation logs | id, case_id, deviation_type, description, score, detected_at |

# 10. API Endpoints (Core)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/events | Ingest a new event into the Unified Event Log |
| GET | /api/events?case_id=X | Retrieve event trace for a specific case |
| GET | /api/events/stream | SSE stream of real-time events (for dashboard) |
| POST | /api/attendance/clock-in | Record employee clock-in |
| POST | /api/attendance/clock-out | Record employee clock-out |
| GET | /api/attendance/:employee_id/summary | Attendance summary for an employee |
| POST | /api/leave/request | Submit a new leave request |
| POST | /api/leave/:id/transition | Advance leave workflow to next step |
| GET | /api/leave/:id/status | Current status of a leave request |
| POST | /api/chatbot/message | Send a message to the AI chatbot |
| GET | /api/intelligence/process-map | Get discovered process model graph |
| GET | /api/intelligence/bottlenecks | Get current bottleneck analysis |
| GET | /api/intelligence/conformance | Get conformance check results |
| GET | /api/intelligence/recommendations | Get AI-generated recommendations |

# 11. Cost Estimate (Cloudflare Free + Paid Tiers)

One of the biggest advantages of Cloudflare is the generous free tier. For a research project / initial deployment, most of this runs free.

| Service | Free Tier | Estimated Monthly Cost (MVP) |
| --- | --- | --- |
| Workers | 100,000 requests/day | $0 (well within free tier for OHCS scale) |
| D1 | 5M rows read, 100K writes/day | $0 (sufficient for hundreds of employees) |
| Queues | 1M operations/month | $0 |
| R2 | 10GB storage, 10M reads | $0 (policy docs + exports fit easily) |
| Workers AI | 10,000 neurons/day | $0 for light chatbot use; ~$5/mo at scale |
| Pages | 500 builds/month, unlimited bandwidth | $0 |
| KV | 100K reads/day | $0 |
| Total (MVP) |  | $0–$5/month |

# 12. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| D1 row limits at scale | High | Partition event log by month; archive old events to R2 as Parquet |
| Workers AI model quality | Medium | Fall back to external LLM API (OpenAI/Anthropic) if edge models insufficient |
| RFID hardware integration | Medium | Define a simple webhook contract; hardware team implements the POST |
| Process mining complexity in Workers | Medium | Keep algorithms simple (Heuristic Miner); offload heavy analysis to scheduled batch jobs |
| User adoption at OHCS | High | Involve end-users in dashboard design; chatbot lowers barrier to entry |

# 13. Success Metrics

- 100% of subsystem events captured in the Unified Event Log with <500ms ingestion latency.

- Process mining discovers at least 3 distinct workflow variants from real operational data.

- Bottleneck detection identifies the slowest approval step with >90% accuracy vs. manual audit.

- Conformance checker flags >80% of known policy violations in test scenarios.

- Dashboard loads in <2 seconds globally (edge deployment advantage).

- Chatbot resolves >60% of HR policy queries without human escalation.

# 14. Timeline Summary

| Phase | Duration | Deliverable |
| --- | --- | --- |
| 1 — Foundation | Weeks 1–3 | Event backbone, D1 schema, ingestion API |
| 2 — Subsystems | Weeks 4–7 | Chatbot, Attendance, Leave Workflow — all emitting events |
| 3 — Intelligence | Weeks 8–10 | Process mining, bottleneck detection, conformance checking |
| 4 — Dashboard | Weeks 11–14 | Full UI with process maps, insights, embedded chatbot |
| 5 — Validation | Weeks 15–16 | Load testing, research validation, documentation |

Total estimated timeline: 16 weeks (4 months) for a fully functional MVP with process intelligence capabilities.